Attendees: Eddie Garcia, Daylin Gonzalez Miguel, Gabriel Espinales

Start time: 8/31/16 7pm

End time: 8/31/16 8:30pm

After discussion, the velocity of the team were estimated to be 30.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. User Story
2. Review previously developed website for decisions
3. Review App installation option
4. See if Registration Page can be linked to other website

The team members indicated their willingness to work on the following user stories.

* Gabriel Espinales
* User Story 2.Review app
* Daylin Gonzalez Miguel
* User Story 1.Review website
* User Story 3.Registration Page

Attendees: Eddie Garcia, Daylin Gonzalez Miguel, Gabriel Espinales

Start time: 9/10/16 8:30pm

End time: 9/10/16 9:30pm

After discussion, the velocity of the team were estimated to be 30

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. User Story
2. Set up environment to start web page from scratch
3. Change web page domain and structure

The team members indicated their willingness to work on the following user stories.

* Gabriel Espinales
* User Story 2.Change web page domain and structure
* Daylin Gonzalez Miguel
* User Story 1.Setup development environment

Attendees: Eddie Garcia, Daylin Gonzalez Miguel, Gabriel Espinales

Start time: 9/23/16 9:00pm

End time: 9/23/16 10:00pm

After discussion, the velocity of the team were estimated to be 30

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. User Story
2. Research Squarespace
3. Create Registration page

The team members indicated their willingness to work on the following user stories.

* Gabriel Espinales
* User Story 1.Research Squarespace
* Daylin Gonzalez Miguel
* User Story 1.Research Squarespace
* User Story 2.Create registration page

Attendees: Eddie Garcia, Daylin Gonzalez Miguel

Start time: 10/10/16 9:00pm

End time: 10/10/16 10:00pm

After discussion, the velocity of the team were estimated to be 30

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story

1. Modify Registration page
2. Change domain name of current web page

The team members indicated their willingness to work on the following user stories.

* Daylin Gonzalez Miguel
* User Story 1.Modify registration page
* User Story 2. Change domain name of current web page

Attendees: Eddie Garcia, Daylin Gonzalez Miguel

Start time: 10/22/16 2:00pm

End time: 10/22/16 3:00pm

After discussion, the velocity of the team were estimated to be 30

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story

1. Add picture and video upload options to registration page
2. Publish registration page in the server
3. Change domain name of current web page

The team members indicated their willingness to work on the following user stories.

* Daylin Gonzalez Miguel
* User Story 1.Add picture and video upload options to registration page
* User Story 2. Publish registration page in the server
* User Story 3. Change domain name of current web page

Attendees: Eddie Garcia, Daylin Gonzalez Miguel

Start time: 11/5/16 8:30pm

End time: 11/5/16 9:30pm

After discussion, the velocity of the team were estimated to be 30.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story

1. Add optional information message to registration page
2. Create HTML/PHP database query page for website

The team members indicated their willingness to work on the following user stories.

* Daylin Gonzalez Miguel
* User Story 1.Add optional information message to registration page
* User Story 2. Create HTML/PHP database query page for website